Digital Transformation Program — FY 2026 Strategic plan, roadmap and budget.

Northwind Analytics March 2026

# 1  Executive Summary

This document outlines the digital transformation program for FY 2026–2028, with three goals: modernize the technical infrastructure, streamline operations, and embed AI into the decision-making workflow.

ℹ Context The Q1 2026 market survey shows that 67% of companies in our sector have already started an advanced digitalization effort. Falling behind on AI adoption carries an estimated competitive risk of 15–20 percentage points of operating margin.

## 1.1  Key Objectives

| Objective | KPI target | Timeline | Priority |
| --- | --- | --- | --- |
| Process automation | 80% of flows automated | Q4 2026 | High |
| Operating cost reduction | −25% vs. 2025 baseline | Q2 2027 | High |
| Customer satisfaction (NPS) | ≥ 72 | Q4 2027 | Medium |
| GDPR / NIS2 compliance | 100% audits passed | Q1 2027 | Critical |
| Revenue from new services | +€1.2M | Q4 2028 | Medium |

## 1.2  Investment

The total investment is estimated at €850,000, split across three phases as detailed below. A 15% contingency fund is recommended.

# 2  Implementation Phases

## 2.1  Phase 1 — Foundations (Q2–Q3 2026)

The first phase modernizes the infrastructure and creates a unified data layer.

- Hybrid cloud migration — multi-node Kubernetes cluster, distributed storage with geo-replication, automatic TLS and load balancing

- Enterprise data lake — consolidate 12 fragmented data sources, real-time ETL pipelines, governance framework with classification and retention

- Security hardening — Zero Trust architecture, SIEM with automated threat detection, quarterly penetration testing

⚠ Identified risk Migrating legacy data requires an estimated 72-hour downtime window. A rollback plan is in place with RPO < 4h and RTO < 2h.

## 2.2  Phase 2 — Intelligent Automation (Q4 2026 – Q1 2027)

Introduce AI systems for repetitive-task automation and decision support. The platform is organized in three layers, each with clear ownership.

| Layer | Key components |
| --- | --- |
| Application | Dashboards · Workflows · Alerting · Reporting |
| AI / ML | NLP · Computer Vision · Predictive Models |
| Data | Vector DB · Knowledge Graph · Data Lake |

Priority use cases:

- Automatic document classification — sorting time from 4h/day to 15 min

- Communication triage — semantic routing of email and messages

- Bank reconciliation — automatic matching, target accuracy > 95%

- Report generation — KPI summaries with natural-language narrative

# 3  Risk Analysis

The matrix below summarizes the main project risks and mitigations.

| # | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Staff resistance to change | High | Medium | Change-management program with progressive training and quick wins |
| R2 | Vendor lock-in | Medium | High | Multi-cloud architecture, containers, open standards |
| R3 | Sensitive data breach | Low | Critical | End-to-end encryption, DLP, quarterly audits, dedicated DPO |
| R4 | Budget overrun | Medium | Medium | 15% contingency fund, monthly milestone reviews |

✖ Compliance Failure to comply with the EU AI Act may lead to fines of up to 3% of global turnover. Phase 2 natively integrates transparency and model documentation requirements.

“Digitalization is not a technology project — it is a change project that happens to use technology.”

# 4  Project Team

Project governance is organized across three decision levels.

## 4.1  Sign-off

________________________

Jane Doe

Project Sponsor

March 12, 2026

________________________

John Smith

CTO / Technical Lead

March 12, 2026

## 4.2  Allocated Resources

| Role | FTE | Phase | Key skill |
| --- | --- | --- | --- |
| Project Manager | 1.0 | 1–3 | PMP, Agile, stakeholder management |
| Architect | 0.5 | 1–2 | Cloud-native, Kubernetes, security |
| Data Engineer | 1.0 | 1–2 | ETL, data modeling, Spark/Airflow |
| ML Engineer | 1.0 | 2–3 | NLP, LLM fine-tuning, MLOps |

# 5  Conclusions

✔ Next step Board approval of the €850,000 budget is requested by July 30, 2026 to start work within Q3 2026, per plan.

Document generated by the Generate Documents tool for Open WebUI.